## Slide 1: Scrum-Agile Approach for SNHU Travel
A Review of Agile Methodology and its Effectiveness
Presented by: Umar Asif

## Slide 2: Overview of Scrum-Agile Roles
Product Owner: Defines product vision, prioritizes backlog
Scrum Master: Facilitates Scrum processes, removes obstacles
Development Team: Builds product incrementally, delivers sprint goals
Stakeholders: Provide feedback, influence priorities

## Slide 3: Agile Phases in the SDLC
Concept & Inception: Identify goals and user stories
Iteration & Incremental Development: Develop in sprints, receive feedback
Release & Deployment: Deliver working product to users
Maintenance & Continuous Improvement: Implement feedback, enhance functionality

## Slide 4: Waterfall vs. Agile Development
Waterfall Model:
Sequential, rigid, difficult to adapt to changes
Agile Model:
Iterative, flexible, allows continuous stakeholder feedback
Agile welcomes change; Waterfall resists it
Agile delivers in increments; Waterfall delivers at the end
Agile requires close team collaboration; Waterfall follows a structured hierarchy
Key Differences:

## Slide 5: Challenges and Benefits of Agile in SNHU Travel Project
Challenges:
Adapting to frequent changes
Keeping team aligned with evolving priorities
Benefits:
Faster feedback loops improved product quality
Better team collaboration and problem-solving
Enhanced ability to meet customer needs

## Slide 6: Choosing Between Waterfall and Agile
When to use Waterfall:
Clear, well-defined requirements
Low likelihood of changes
When to use Agile:
Dynamic and evolving requirements
Need for iterative releases and customer feedback

## Slide 7: Conclusion
Key Takeaways:
  Agile’s flexibility was a major advantage in the SNHU Travel project
  Collaboration and iterative development led to a user-centric product
  Agile is well-suited for projects requiring adaptability
Recommendation: ChadaTech should consider transitioning to Agile company-wide

## Slide 8: References
Beck, K., et al. (2001). Manifesto for Agile Software Development. Agile Alliance. Retrieved from https://agilemanifesto.org
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum. Scrum.org.
Sommerville, I. (2020). Software Engineering (10th ed.). Pearson.
Highsmith, J. (2019). Agile Project Management: Creating Innovative Products. Addison-Wesley.